LIST OF ACTION POINTS FOR LOVETOONS WEBSITE

| S/N | TASK DESCRIPTION | PERSONNEL | TIMELINE |
| --- | --- | --- | --- |
|  | Reorganize the program slider on the website to improve mobile viewing. | Brother Macaulay | 13th February 2026 |
|  | Review and improve the “About” section for better engagement | Brother Macaulay | 25th January 2026 |
|  | Review and refine the write-up appearing after the “Prayer of Salvation” section on Lovetoons TV, Christ Embassy, and Our Man of God platforms. | Brother Macaulay | 30th January 2026 |
|  | Create dedicated links on the Lovetoons TV Website for advertising birthday celebrations and any other Lovetoons TV products or programs. Example www.lovetoons.tv/birthday | Brother Macaulay | Thursday, 23rd January 2026 |
|  | Pause all publicity and promotion of the Lovetoons Kiddies app on Lovetoons website until it has been fully tested and certified as functional by the esteemed Director. | Brother Macaulay | Immediately |
|  | Review the website content by removing outdated programs and replacing them with the most recent episodes, so our platforms always display current and relevant content. | Brother Macaulay | 25th January 2026 |
|  | Creation of Global Kids Connect webpage | Brother Macaulay |  |

PAST ACTION POINTS FROM 2025

| S/N | TASK DESCRIPTION | PERSONNEL | COMMENT |
| --- | --- | --- | --- |
|  | Upload of new Sing Along videos on the website | Brother Macaulay |  |
|  | Optimization of Lovetoons TV platform to pop- up in any search for "kiddies", "kids" "Christian" "children" "TV", etc. | Brother Macaulay | Macaulay said this has been done. I couldn’t confirm it personally. |
|  | Structure Lovetoons platform to suggest videos from other categories before a video ends | Brother Macaulay | Done |
|  | Development of Lovetoons kids platform | Brother Macaulay | Done |
|  | Inclusion of more games on Lovetoons website and app | Bro Macaulay | Done |
|  | Commence production of the digital game ‘Word card’ and put on the web | Pastor David |  |
|  | Structure Lovetoons website to suggest videos from other categories of videos when one video is playing | Bro Macaulay | This was initially implemented but not currently existing on the platform. Mac said he’ll put it back. |
|  | Input other 3D games on Lovetoons website |  | We currently have 2D games |
|  | Provide ideas and proposals on various innovative solutions for the reach and engagement of the existing millions of Lovetoons database | Pastor David |  |
|  | Create various translation buttons on the Lovetoons TV platforms | Brother Macaulay |  |
| 5//5/2025 |  |  |  |
|  | Make enquiry on the mining of data based on regions | Pastor David |  |
| 14th July 2025 |  |  |  |
|  | Review the numbers of programs on the website | Pastor David |  |
|  | Determine the measure of what is trending to improve the platform appeal | Pastor David |  |
|  | Confirm how many episodes are there of Henry’s podcast | Brother Macaulay |  |

Website Data Management

| S/N | TASK DESCRIPTION | PERSONNEL | TIMELINE |
| --- | --- | --- | --- |
|  | Enquire and obtain the details and modalities of utilizing a mail server. | Brother Macaulay | 21st January 2026 |
|  | Provide estimated cost and duration for development and setup of the mailing serve. | Brother Macaulay | 21st January 2026 |
|  | Create an email server to be used for dissemination of messages to Lovetoons Database | Brother Macaulay | 13th February 2026 |
|  | Enquire about developing an API to securely utilize users’ Kingschat data upon logging into the Lovetoons App. | Esteemed Deacon Sam | 25th January 2026 |